PHASE 2–4 → PHASE 5 WEB APP

Gap Analysis & Action Plan

What needs to change in Phases 2, 3 & 4 to fully support the

Bayesian A/B Test Designer Web App (Phase 5)

| 🔴 2 KEY FIXES streamlit_dashboard.py (deployed web app) | 🟠 5 NUMERICAL FIXES bayesian_monitoring_system.py (priors + thresholds) | 🔵 2 FILES TO ADD bayesian_ab_test_implementation.py monte_carlo_simulation.py | 🟢 2 NEW FEATURES Weekly Reports Tab Test Preset Selector |
| --- | --- | --- | --- |

Total estimated effort: ~7 hours  |  Live app: bayesian-dashboard-303092178542.us-central1.run.app

# 1. Context: What the Web App Needs to Do

The deployed Phase 5 app (bayesian-dashboard-303092178542.us-central1.run.app) is a Bayesian A/B Test Designer that should serve as an interactive tool to:

- Design the 3 approved experiments from bayesian_ab_test_design.md with correct priors and sample sizes

- Project ROI outcomes under conservative / moderate / optimistic scenarios (from REVENUE_CALCULATIONS_BREAKDOWN.md)

- Show weekly Bayesian monitoring results with automated stopping rule decisions

- Let users simulate experiment outcomes and view posterior distributions with ROPE

- Display the actual Week 6 decision that Bayesian monitoring produced (Treatment 2, 99% confidence, +18.8pp, $82K/yr)

## 1.1  Current App State (4 Tabs)

| Component | Name | Status | Data Source | Required Changes |
| --- | --- | --- | --- | --- |
| Tab 1 | Statistical Power Analysis | EXISTS | power_analysis_experiments.py (Phase 3) | Update baseline to 26.5%; add Test presets so users can load each of the 3 experiments |
| Tab 2 | Live Decision Simulator | EXISTS but stale | streamlit_dashboard.py internal | Fix default baseline slider to 26.5%; add 3-test preset buttons |
| Tab 3 | ROI Calculator | PARTIAL | streamlit_dashboard.py internal | Add design-doc 3-scenario table (Conservative $1.9K, Moderate $20.6K, Optimistic fleet-wide $314K/yr) |
| Tab 4 | Posterior Distributions | EXISTS | streamlit_dashboard.py internal | Add ROPE shading band (-2% to +2%); show P(in ROPE) metric |
| Tab 5 ★ | Weekly Reports | MISSING | automated_reporting.py + Phase 4 Results/ | NEW TAB: Load weekly_summary_week_6.txt + decision_memo_week_6.txt; render as formatted report with metrics |
| Sidebar ★ | Test Preset Selector | MISSING | streamlit_dashboard.py sidebar | NEW WIDGET: Dropdown 'Load Approved Test' with 3 options from design doc. Pre-fills all sliders automatically. |

## 1.2  How Phases Connect to the Web App

| PHASE 2 Causal Validation • causal_validation.py • proper_causal_inference.py • Visualizations (copy needed) | PHASE 3 Experimental Design • power_analysis.py (FIX baseline) • sample_size.py (add presets) • experiment_randomization.py • monte_carlo.py (ADD) | PHASE 4 Implementation • bayesian_analysis_engine.py (FIX chains) • bayesian_monitoring.py (5 FIXES) • automated_reporting.py • streamlit_dashboard.py ★ KEY FIXES | PHASE 5 Deployment • streamlit_dashboard.py (REDEPLOY) • deploy_to_cloud_run.sh • GCP Cloud Run (LIVE) | WEB APP bayesian-dashboard (GCP Cloud Run) • Tab 1: Power Analysis • Tab 2: Decision Simulator • Tab 3: ROI Calculator • Tab 4: Posteriors • Tab 5: Weekly Reports ★ ADD • Pre-built Test Presets ★ ADD |
| --- | --- | --- | --- | --- |

Legend for flow: FIX = existing file needs numerical/value correction | ADD = file must be moved from Missing_churn_testingfiles/ | KEY = highest impact file | REDEPLOY = rebuild + push Docker image

# 2. Master Gap Table: All Files Across Phases 2–5

Status legend:  EXISTS = no changes needed  |  FIX = numerical/value corrections required  |  PARTIAL = partly implemented  |  MISSING = file not in correct phase folder  |  KEY = highest-priority for web app  |  ADD = move or add file

| Phase | File | Status | Purpose | Gap vs. Web App | Action | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 2 | causal_validation.py proper_causal_inference.py | EXISTS | Observational causal analysis (logistic reg, collider bias demo) | No gap — these are Phase 2 outputs feeding into the design rationale. Visualizations from Missing_churn_testingfiles/ (early_tenure_effect.png, collider_bias_demo.png) need copying to Phase 2 Results/. | Copy 3 PNGs from Missing_churn_testingfiles/ to Phase_2/Results/ | Low |
| Phase 3 | power_analysis_experiments.py | FIX | Monte Carlo power simulations for 3 experiments | Uses Control=0.609 (old 60.9% early-tenure subset baseline). Design doc updates baseline to 26.5% full-dataset. Test labels also don't match final 3-test structure (Contract+Payment, Tenure, Upsell). | Update true_rates in simulate_experiment_1 to match design doc's 3 tests with 26.5% baseline | High |
| Phase 3 | sample_size_calculator.py | PARTIAL | Bayesian/frequentist sample size calculation | Sample sizes use old effect assumptions. Final design specifies 200/arm (Test 1), 125/arm (Test 2), 150/arm (Test 3). Calculator needs these as named presets. | Add 3 named test presets with design-doc parameters as quick-load options | Medium |
| Phase 3 | experiment_randomization.py | EXISTS | Stratified block randomization with audit logging | Minor: log paths use config.py correctly. Well-aligned with design. No critical gaps. | No changes needed | Low |
| Phase 3 | — (missing) | MISSING | Monte Carlo simulation with Thompson Sampling demo | monte_carlo_simulation.py is in Missing_churn_testingfiles/ but not in Phase 3. Needed for web app 'Power Analysis' tab to show adaptive allocation. | Move monte_carlo_simulation.py from Missing_churn_testingfiles/ to Phase_3/ | Medium |
| Phase 4 | bayesian_analysis_engine.py | FIX | Phase 2-style causal inference engine (observational) | chains=2 (should be 4). Not the A/B test engine — serves Phase 2 purpose. bayesian_ab_test_implementation.py from Missing_churn_testingfiles/ is the actual A/B test engine and needs to be in Phase 4. | Fix chains=4. Move bayesian_ab_test_implementation.py to Phase_4/ as the A/B test engine | High |
| Phase 4 | bayesian_monitoring_system.py | FIX | Sequential A/B test monitoring with weekly stopping rules | 5 critical numerical gaps: (1) Treatment priors Beta(2,2) → Beta(2,9/12/1,9). (2) chains=2 → 4. (3) Superiority P>0.90→0.95; effect 10%→8%. (4) Futility P<0.20→0.05. (5) Demo baseline 0.609→0.265. ROPE and Thompson Sampling missing. | Apply 5 numerical fixes from Alignment Report. Add ROPE check. Add Thompson Sampling allocation. | High |
| Phase 4 | automated_reporting.py | PARTIAL | Generates weekly summaries + decision memos as text files | Generates files correctly but the deployed web app (streamlit_dashboard.py) does not load or display these reports. Users see simulated data only — not actual Week 6 results. | Add a 'Weekly Reports' tab to streamlit_dashboard.py that reads and renders the automated_reporting.py output files | High |
| Phase 4 | streamlit_dashboard.py | FIX | Deployed Bayesian A/B Test Designer (4 tabs) | Critical issues: (1) Default baseline slider=72% → should be 26.5% with a 60.9% preset for Test 2. (2) calculate_sample_size() uses baseline=0.715 hardcoded. (3) No pre-built test presets for the 3 approved experiments. (4) No weekly reporting tab. (5) No ROPE visualization in Posterior tab. (6) ROI projections use generic NPV, not the 3-scenario ($314K/$859K) from design doc. | 6 targeted fixes (see section 3). This is the highest-priority file since it IS the live app. | KEY |
| Phase 4 | streamlit_experiment_monitor.py | PARTIAL | Separate experiment monitoring dashboard | Has correct weekly slider and posterior plots but: default control_rate=0.609 (old), no connection to actual monitoring results from automated_reporting.py, no ROPE display. | Update default control_rate to 0.265; add file-load option to ingest actual monitoring data | Medium |
| Phase 5 | streamlit_dashboard.py | FIX | DEPLOYED app (identical to Phase 4 version) | IDENTICAL file to Phase 4/streamlit_dashboard.py. All Phase 4 fixes must also be applied here and redeployed to GCP Cloud Run. This is the live public URL. | Apply all Phase 4 streamlit_dashboard.py fixes; rebuild Docker image; redeploy via deploy_to_cloud_run.sh | KEY |
| Phase 5 | deploy_to_cloud_run.sh | EXISTS | GCP Cloud Run deployment script (working) | No gaps — deployment is live at bayesian-dashboard-303092178542.us-central1.run.app | No changes needed | Low |

# 3. streamlit_dashboard.py — Specific Fixes Required

This is the highest-priority file because it IS the deployed web app. Both Phase 4 and Phase 5 contain identical copies — all changes must be applied to both, and the Phase 5 version must be redeployed.

| # | Element | Current Value | Required Change | Priority | Location |
| --- | --- | --- | --- | --- | --- |
| 1 | calculate_sample_size() default | baseline=0.715 | Change to baseline=0.265 to reflect full-dataset churn rate | High | Line 91 |
| 2 | Baseline churn slider default | value=72 (72%), min=50 | Change value=27, min=15. Add three quick-select presets: 'Test 1 (Contract/Pay) 26.5%', 'Test 2 (Tenure) 73%', 'Test 3 (Upsell) 26.5%' | High | Lines 123-131 |
| 3 | treatment_effects hardcoded as generic sliders | No test presets | Add a 'Load Test Preset' selectbox at top of sidebar with options matching the 3 design-doc tests. Pre-fill all sliders when a preset is selected. | High | After line 169 |
| 4 | ROI tab: generic NPV only | No 3-scenario projections | Add a 'Design-Doc Projections' sub-section: Conservative (T1: $1.9K/1,000 customers), Moderate (T2: $20.6K/1,000, 3yr NPV $859K), Optimistic (T3: $7.2K/1,000) | Medium | After line 537 |
| 5 | No Weekly Reports tab | Tab 4 is only Posteriors | Add Tab 5 'Weekly Reports'. Read decision_memo_week_6.txt and weekly_summary_week_6.txt from Phase_4/Results/ and render as st.text() or formatted markdown with key metrics highlighted | High | After tab4 block (~line 740) |
| 6 | Posterior tab: no ROPE visualization | Only Prior vs Posterior shown | Add ROPE shading: draw a light-red vertical band between -0.02 and +0.02 on the posterior difference plot. Show P(effect in ROPE) as a metric. | Medium | Tab4 posterior section (~line 680) |

## 3.1  Test Preset Selector — Sidebar Addition

Add the following selectbox to the sidebar, before the manual sliders. When a preset is selected, it auto-populates all configuration values:

| Preset | Baseline | Per-Arm n | Treatment Effects |
| --- | --- | --- | --- |
| Test 1: Contract+Payment | 26.5% (full dataset) | 200 per arm | T1: -8pp (18.5%), T2: -12pp (14.5%), T3: -16pp (10.5%) |
| Test 2: Tenure-Based | 73% (0–6 month cohort) | 125 per arm | T1: -10pp (63%), T2: -15pp (58%), T3: -18pp (55%) |
| Test 3: Service Upsell | 26.5% (Fiber users) | 150 per arm | T1: +8pp ret, T2: +12pp ret, T3: +15pp ret (adoption metric) |

## 3.2  Weekly Reports Tab — Content Structure

The new Tab 5 should render data that already exists in Phase 4/Results/:

- Key metrics row: 4 st.metric() cards — Total Enrolled (1,200), Winner (Treatment 2), Confidence (99%), Expected Effect (+18.8pp)

- Decision Memo: render decision_memo_week_6.txt as st.info() box with green border

- Arm-by-arm results table from weekly_summary_week_6.txt

- Financial Impact: $82K annual profit, 700% ROI, 1.7-month payback

- Link to Phase 5 live app footer for source attribution

# 4. bayesian_monitoring_system.py — 5 Required Fixes

Full details are in Bayesian_Code_Alignment_Report.docx. Summary of the 5 numerical fixes:

| # | Parameter | Current (Wrong) | Required (Design Doc) | Impact |
| --- | --- | --- | --- | --- |
| 1 | Control prior | alpha_prior = baseline_rate * 10 → Beta(6.09,3.91) using 0.609 | Beta(α=3, β=8) for Test 1; Beta(7.5, 2.5) for Test 2 | Wrong posterior will underestimate control churn; biased stopping decisions |
| 2 | Treatment priors | Beta(2, 2) — flat, uninformative for all treatments | Beta(2,9), Beta(2,12), Beta(1,9) for Test 1 T1/T2/T3 | Without informed priors, posterior updates are too slow; early weeks unreliable |
| 3 | MCMC chains | chains=2 | chains=4 | R-hat diagnostics less reliable; slower to detect chain divergence |
| 4 | Superiority rule | P > 0.90 AND effect > 0.10 (10pp) | P > 0.95 AND effect > 0.08 (8pp) | Code stops 5% too early (wrong threshold) and may miss 8-10pp winners |
| 5 | Futility threshold + baseline | P < 0.20 (4× too lenient); demo baseline = 0.609 | P < 0.05; demo baseline_rate = 0.265 | Treatments abandoned when they still have 15-19% chance of working; old baseline inflates prior |

# 5. Implementation Sequence (10 Steps, ~7 Hours Total)

Complete in this order to minimise rework — start with data fixes, then backend, then dashboard, then redeploy:

| Step | Time | Task | Phase | Detail | Method |
| --- | --- | --- | --- | --- | --- |
| 1 | 15 min | Copy 3 PNGs to Phase 2/Results/ | Phase 2 | Missing_churn_testingfiles/ → Phase_2_Causal_Validation/Results/: early_tenure_effect.png, collider_bias_demonstration.png, valid_invalid_controls_diagram.png | cp command |
| 2 | 30 min | Move missing scripts to correct phases | Phase 3/4 | Move monte_carlo_simulation.py → Phase_3/. Move bayesian_ab_test_implementation.py → Phase_4/ | cp command |
| 3 | 1 hr | Fix bayesian_monitoring_system.py (5 numerical fixes) | Phase 4 | Update priors, chains, superiority threshold, futility threshold, baseline. Reference: Bayesian_Code_Alignment_Report.docx | Edit .py file |
| 4 | 30 min | Fix bayesian_analysis_engine.py | Phase 4 | Change chains=2 to chains=4 in fit_model() default | Edit .py file |
| 5 | 30 min | Update power_analysis_experiments.py | Phase 3 | Change Control=0.609 to 0.265. Rename test functions to match 3-test structure. Add Test 1 (Contract+Payment), Test 2 (Tenure), Test 3 (Upsell) simulations. | Edit .py file |
| 6 | 45 min | Add test presets to sample_size_calculator.py | Phase 3 | Add named presets for the 3 design-doc tests with correct per-arm targets (200/125/150) | Edit .py file |
| 7 | 2 hrs | Fix streamlit_dashboard.py (6 changes) | Phase 4/5 | All 6 items from section 3: baseline default, slider range, test presets, ROI projections, weekly reports tab, ROPE visualization | Edit .py file |
| 8 | 30 min | Sync Phase 5 dashboard with Phase 4 | Phase 5 | Copy updated streamlit_dashboard.py from Phase_4 to Phase_5_Deployment_guide/ | cp command |
| 9 | 30 min | Redeploy to GCP Cloud Run | Phase 5 | Run deploy_to_cloud_run.sh from Phase_5 directory to push updated Docker image | Run deploy script |
| 10 | 30 min | Verify live app | Phase 5 | Test all 6 tabs at https://bayesian-dashboard-303092178542.us-central1.run.app/. Confirm presets load, ROPE visible, weekly reports render. | Browser QA |

# 6. File Inventory: Where Everything Lives

### Phase 3 — Experimental Design

| File | Status | Action for Web App |
| --- | --- | --- |
| experiment_randomization.py | EXISTS | No changes needed |
| power_analysis_experiments.py | FIX | Update Control rate to 26.5%; add Test 1/2/3 named simulations |
| sample_size_calculator.py | PARTIAL | Add 3 test presets: n=200/125/150 per arm |
| monte_carlo_simulation.py | MISSING | Move from Missing_churn_testingfiles/ to Phase_3/ |

### Phase 4 — Implementation & Monitoring

| File | Status | Action for Web App |
| --- | --- | --- |
| streamlit_dashboard.py ★ | FIX | Apply all 6 fixes from Section 3 (this IS the web app) |
| streamlit_experiment_monitor.py | PARTIAL | Update default control_rate to 0.265; add file-load option |
| bayesian_monitoring_system.py | FIX | Apply all 5 fixes from Section 4 + add ROPE + Thompson Sampling |
| bayesian_analysis_engine.py | FIX | Change chains=2 to chains=4 |
| automated_reporting.py | EXISTS | No code changes; wire outputs to new Weekly Reports tab |
| bayesian_ab_test_implementation.py | MISSING | Move from Missing_churn_testingfiles/ to Phase_4/ |

### Missing_churn_testingfiles/ → Correct Destinations

| File | Move To | Why |
| --- | --- | --- |
| monte_carlo_simulation.py | Phase_3_Experimental_Design/ | Completes Phase 3 Monte Carlo power analysis |
| bayesian_ab_test_implementation.py | Phase_4_implementation_and_Monitoring/ | The actual PyMC A/B test engine (hierarchical model from design doc) |
| 1_early_tenure_effect.png | Phase_2_Causal_Validation/Results/ | Visualizes the key causal finding (+37.7% churn for early tenure) |
| 2_collider_bias_demonstration.png | Phase_2_Causal_Validation/Results/ | Shows the collider bias corrected in causal analysis |
| 3_valid_invalid_controls_diagram.png | Phase_2_Causal_Validation/Results/ | Documents the correct vs incorrect control variables |

KEY PRINCIPLE

The web app is the portfolio centrepiece. Every fix in Phases 2–4 feeds into making the deployed dashboard accurate, credible, and aligned with the design document. The bayesian_monitoring_system.py numerical fixes ensure the monitoring backend is trustworthy. The streamlit_dashboard.py changes ensure the front-end shows the right numbers and the right experiments. Together they demonstrate a complete, production-grade Bayesian A/B testing system.